CITY OF PONDERAY

REGULAR

MEETING MINUTES

JULY 5th  2016

MAYOR STEVE GEIGER CALLED THE MEETING TO ORDER AT 6:00 P.M.

PRESENT: MAYOR STEVE GEIGER, COUNCIL MEMBER KUNZEMAN,  COUNCILMEMBER LARKIN,  COUNCILMEMBER OSBORNE

ALSO PRESENT: CHIEF CORNELIUS, ATTORNEY MARSHALL,  ENGINEER OLSON AND CLERK WARREN

ABSENT: COUNCILMEMBER ENGEL

THE PLEDGE OF ALLEGIANCE WAS RECITED.

CONFLICTS OF INTEREST AND/OR DISCLOSURES:

Mayor Geiger acknowledged conflict of interest and disclosures statement.

AMEND AGENDA:  TO ADD THE BONNER MALL WAY PROJECT PAYMENT #1

Councilmember Kunzeman/Larkin.  Roll Call vote.  All voted in favor.   Motion approved.

PUBLIC COMMENT: Val Syth Burroughs-Ponderay-Her driveway was blocked all day by the plumbing company that is working on the house next door.  She would have liked to be informed before they blocked the driveway.  Chief Mitten said that he had talked to them and will make sure it doesn't happen again.   Val also asked how many times a councilmember can be absent from Council Meetings before they don't get paid.  There is no rule. But if it became a problem it would be addressed.

CONSENT AGENDA:

- Approve Minutes of June 20th 2016, Regular Council Meeting

- Approve Bills in the amount of $14,945.10. - Acknowledge Treasurers Report

Motion to approve consent agenda

Councilmember Larkin/Kunzeman.  Roll Call vote.  All voted in favor.   Motion approved.

DEPARTMENT REPORTS/UPDATES:

MAYOR: Mayor Geiger got a call from Jack Ambrosiani of Cygnus,  he is doing an addition.  He is impressed with our building permit process but he had a problem with the Parks-Impact Fees being so high.

Mayor Geiger said that he has gone to 287 Cedar twice.  He did receive a call from a women last Friday.  She asked for another two weeks.  They have as place to move the stuff.  Steve told her she had until July 15th and then we would take action if it was not cleaned up.

CLERK: Clerk Warren swore Jimmy Cornelius in as Chief of Police.

POLICE: Chief Cornelius reported on the hiring process.  Beth has finished the background on one candidate.  If everything else pans out he will be going to a polygraph on the 11th, then will be a conditional offer of employment, pending him passing a physiological exam and Medical exam.  He does not have any certification so we need to get him into the next Post academy we have to have our paperwork into them by the first of August.   The next one in line is most of the way done with the background.  Everything is looking good so far.  Hopefully we will get two good candidates will work for us.  Officer Deal just got back from Narcotics training.  Also, Sergeant Victorino was in Boise for some basic investigation training.  We are still looking of a hire date of about the First of August for the first candidate to do some ride alongs.  He will be gone to Academy training (ten weeks) then back for the rest of his FTO.

STREETS/PUBLIC WORKS: Engineer Olson gave an update on Schweitzer Cut-Off Road-Sand Creek Bridge - We are close to having the right of way agreement wrapped up with GVD.  When that is done all the right-of-ways required for the project is done.  The design consultant is wrapping up phase 4 materials report, hydraulics report, environmental permit document.  There was some e-mail exchange between LHTAC and the design project manager.  LHTAC is pushing them to keep up with the schedule in meeting the November 15th 2016 for having final plan specifications & estimates.

Bonner Mall Way Bike/Ped path is proceeding.  West side of the road is cleared and grubbed and they have started the storm drain installation.  They started at the Mall, ran into a couple of utility conflicts that they are working on resolving  with Change order #2.  They jumped North so that they can proceed with the work while the conflicts are being resolved.  Now they are installing pipe on Triangle Drive.  There are also a couple of sewer services that are in conflict.  There is a water main that is in conflict and a couple of minor communications lines that are in conflict that we are trying to find the most cost effective way to work around.  The sewer service could be costly and we are trying to get help from the owners.  There is a trash enclosure at Emerald Automotive that is in the Right-of-way and in conflict with our sidewalk.  We took out what we needed to take out to complete the clearing & grubbing.  The contractor obtained some pricing to reset it.  Engineer Olsen asked for discussion by Council on whether the cost should be borne by the City.

This was installed in the right-of-way with no encroachment permit.  The cost estimate is about one thousand dollars($1,000.00)  The owner claimed that he had a permit for that.  He did have a permit to do some work on his property but it shows the trash enclosure in the back of the site.  From the documents that we have he did not have a permit.  Would he be willing to move the trash to the back of the site.  The permit will be looked at and if he does not have a permit he will have to move it.  Mayor Geiger will talk to the owner.

Engineer Olsen does not have Change order #2 yet.  He has finished negotiating Change order #1 and the prices didn't change.  Mayor will sign that document.

We have  certain obligations to make payments by the 21st of the month and the contractor has to get the request for payment in by the 1st of the month.  Pay request #1 is thirty eight thousand four hundred thirty three ($38,433.00) dollars.  Represent about 10% of the project work. We had our inspector-Sewell, and the engineer there to review it in comparison with the amount of work actually completed.  Inspectors are good with it so the engineer recommends that we make a motion to allow Mayor Geiger to sign off on the application for payment #1 in the amount $38,433.20.

Motion to approve Bonner Mall Way application for payment #1 in the amount of $38,433.20

Councilmember Kunzeman/ Larkin.  Roll Call vote.  All voted in favor.   Motion approved.

Engineer Olsen reviewed the Impact Fee Study as it pertains to Schweitzer Cut-Off Road in order to allow us to use transportation Impact Fees collected to help cover the match on the Sand Creek Bridge project, and made a request last week to David Evans & Assoc. to review and let him know what they thought it would take to come up with an amendment to increase the amount that the Impact Fee report has slated for match to basically allow us to spend our Impact fees that we collect to be spent on that match to alleviate some pressure on the budget.

Councilmember Kunzeman asked about getting stop signs at the back of McDonalds intersecting Fontaine.   There was discussion.   Engineer Olsen will look into.

BUGET WORKSHOP:  We reviewed the budget for Admin, Police, Planning and Streets.

Councilmember Larkin/Kunzeman to adjourn.  All in favor.

Meeting adjourned 7:31 p.m.

_______________________________	                                  ____________________________

City Clerk/Treasurer Su Warren  			Mayor Steve Geiger